**Plan of the Semester: Team 3**

|  |  |
| --- | --- |
| **Day** | **Task** |
| Day 1 – June 8th | Decide project Topic |
| Day 2 – June 9th | Gathering Requirements and deciding technologies to be used |
| Day 3 – June 10th | Redefining Gathered requirements Work on ER Diagram  Gathering functional requirements |
| Day 4 – June 11th | Setting up the developer environment  Designing the prototype of the project |
| Day 5 – June 15th | Listing out all the functionalities to be provided in the project and work distribution |
| Day 6 – June 16th | Designing database schema – ER diagram |
| Day 7 – June 17th | Designing UI – Login Page |
| Day 8 – June 18th | functionality – Login page |
| Day 9 – June 22nd | Designing UI – Home page |
| Day 10 – June 23rd | Routing the page navigations |
| Day 11- June 24th | Building the database |
| Day 12 – June 25th | Populating data into database |
| Day 13- June 29th | Merging the frontend and backend |
| Day 14- June 30th | Debugging |